| Project Title: | Web-Based Audio Similarity Detection System for Music Plagiarism Analysis |
| --- | --- |
| Name of Student: |  |
| Name of Supervisor: |  |

| Background | Approx 250 words |
| --- | --- |
| Music plagiarism has become increasingly contentious in the digital age, with high-profile legal cases such as the "Blurred Lines" verdict and disputes over Ed Sheeran's compositions highlighting the challenges in determining musical similarity. While platforms like YouTube employ Content ID systems and services like Shazam can identify exact matches, there remains a gap in accessible tools that allow musicians, educators, and content creators to compare audio tracks for potential similarities before publication. Current music plagiarism detection relies heavily on expensive forensic musicology or automated systems that are proprietary black boxes. This creates barriers for independent artists who may unknowingly create similar-sounding compositions. Furthermore, the subjective nature of musical similarity—encompassing melody, rhythm, harmony, and structure—makes automated detection technically challenging and legally complex. This project aims to develop a web-based application that enables users to upload two audio files and receive a visual and quantitative analysis of their similarities. By leveraging digital signal processing techniques such as audio fingerprinting, spectral analysis, and feature extraction, the system will identify matching or highly similar segments between tracks. The application will focus specifically on melodic and rhythmic similarity, providing users with an accessible tool to understand potential overlap in their compositions. This project is relevant to the computing discipline as it combines web development, digital signal processing, algorithm design, and user interface considerations. It addresses a real-world problem while exploring the technical challenges of audio analysis in browser-based environments. |  |

| Project Aims & Objectives | Approx 100 words |
| --- | --- |
| Research Question: How effectively can web-based audio processing technologies detect melodic and rhythmic similarities between music tracks to assist in plagiarism identification? Aims: - Develop a functional web application that compares two audio files for similarity - Implement audio feature extraction algorithms (MFCCs, chroma features, or tempo analysis) - Create an intuitive user interface with visual representations of similarity results - Evaluate the system's accuracy using known similar and dissimilar music pairs Objectives: - Achieve 80%+ accuracy in detecting intentionally similar test cases - Process standard audio formats (MP3, WAV) up to 5 minutes in length - Display results within 30 seconds of upload |  |

| Methodology | Approx 250 words |
| --- | --- |
| Software Development: The artefact will be built using JavaScript with the Web Audio API for client-side audio processing, or alternatively a Python Flask backend with Librosa for server-side analysis. The frontend will use HTML5, CSS3, and JavaScript for the user interface, with visualization libraries like D3.js or Chart.js for displaying waveforms and similarity scores. Primary Data Collection: I will conduct user testing with 15-20 participants (music students, hobbyist musicians, and general users) who will upload pairs of audio files and evaluate the system's usability and accuracy. Participants will rate the system's similarity assessments against their own musical judgments using a Likert scale questionnaire. Secondary Data: A test dataset will be compiled from: - Royalty-free music libraries with known similar compositions - Public domain classical music variations - Academic datasets (e.g., GTZAN, Million Song Dataset subsets) - Published examples from musicology literature on plagiarism cases Analysis Approach: Audio features will be extracted using Short-Time Fourier Transform (STFT), Mel-Frequency Cepstral Coefficients (MFCCs), or chromagram analysis. Similarity will be calculated using cosine similarity, cross-correlation, or Dynamic Time Warping (DTW) algorithms. Results will be validated against the ground truth dataset and user perception data. Presentation: Results will include confusion matrices showing true/false positives, receiver operating characteristic (ROC) curves for threshold optimization, and qualitative feedback analysis from user testing. Visual outputs will show matching segments highlighted on aligned waveforms. |  |

| Intended Project Deliverable | Approx 100 words |
| --- | --- |
| The final deliverable will be a fully functional web application accessible via browser, allowing users to: - Upload two audio files (MP3/WAV format) - View comparative waveform visualizations - Receive a similarity percentage score with confidence metrics - See highlighted sections indicating similar melodic or rhythmic patterns Additionally, the project will produce: - A 6,000-word technical report documenting the design, implementation, testing, and evaluation - Source code repository with documentation - User testing results and analysis - A face-to-face demonstration showcasing real-time audio comparison This will answer the research question by quantifying detection effectiveness and identifying system limitations through empirical testing. |  |

| Weekly Work Plan | Amend activities as required |
| --- | --- |
| Week; Activity. 22/9/25; Speak with potential supervisors. 29/9/25; Decide on project and confirm with supervisor. 6/10/25; Write project proposal. 13/10/25; Get final approval for project from supervisor. 20/10/25; Complete ethics form; begin literature search on audio fingerprinting. 27/10/25; Literature review: music plagiarism legal cases and detection systems. 3/11/25; Literature review: signal processing techniques (MFCCs, chromagrams). 10/11/25; Set up development environment; experiment with Web Audio API/Librosa. 17/11/25; Implement audio file upload and basic waveform display. 24/11/25; Develop feature extraction module (MFCC or chroma features). 1/12/25; Implement similarity calculation algorithm. 8/12/25; Build comparison visualization interface. 15/12/25; Compile test dataset; begin initial accuracy testing. Christmas. 19/1/26; Refine algorithm based on initial tests; optimize performance. 26/1/26; Develop user interface improvements and result display. 2/2/26; Finalize ethics approval and prepare user testing materials. 9/2/26; Conduct user testing sessions (Week 1). 16/2/26; Conduct user testing sessions (Week 2); collect feedback. 23/2/26; Analyze user testing data and system accuracy metrics. 2/3/26; Write methodology and analysis sections of report. 9/3/26; Implement final refinements based on testing feedback. 16/3/26; Prepare demonstration and showcase presentation. 23/3/26; Attend Project Showcase. Easter. 13/4/26; Write conclusion, evaluation, and future work sections. 20/4/26; Finalize and proofread report; ensure all citations correct. 27/4/26; Submit final report by 3pm 30th April. 4/5/26; Arrange and attend demonstration with supervisor. |

| Ethical Considerations | Approx 100 words |
| --- | --- |
| This project will involve human participants for user testing and evaluation. Participants will be asked to use the web application and complete a questionnaire about usability and accuracy. All participants will provide informed consent, and their responses will be anonymized. No sensitive personal data will be collected beyond basic demographic information (e.g., musical background: student/professional/hobbyist). Audio files used for testing will either be royalty-free, public domain, or created specifically for this project to avoid copyright concerns. Participants will be informed they should only upload music they have rights to use. A full ethics application will be submitted following university guidelines, addressing data storage, participant withdrawal rights, and GDPR compliance. |  |

| Required Resources | Approx 100 words |
| --- | --- |
| Software: - Web development tools: VS Code (free), browser dev tools - Audio processing libraries: Web Audio API (free), or Python with Librosa/NumPy (free) - Visualization: D3.js or Chart.js (free, open-source) - Version control: GitHub (free student account) Hardware: - Personal laptop with adequate processing power for audio analysis - Headphones for audio testing Data: - Royalty-free music from Free Music Archive, YouTube Audio Library, or ccMixter - Academic datasets: GTZAN Genre Collection (freely available) Testing: - Access to 15-20 volunteer participants (recruited via social media/university) All resources are either freely available or already accessible through existing equipment. No additional funding required. |  |